University of Jordan

King Abdullah II School of Information Technology

Project Title: I Travel

Supervisor: Dr. Hamad Alsawalqah

Date:28th October 2022

| Names | ID |
| --- | --- |
| Ghaliah Samer Taiser AbuHejleh (Team Supervisor) | 0202565 |
| Lana Amjad ghaleb Jabrieh | 0189759 |
| Lara salamh Abdul Kareem alqaisi | 0204879 |
| Yara Sameer Hussain Abu Sammour | 0202841 |
| Besan Mousa Ali Ghanem | 0194643 |

Contents

1.0	Introduction	7

1.1	Project Overview	7

1.2	Purpose of the project	7

Background	7

Problem Definition	7

Issues	7

Objectives	8

1.3	Scope of the Work and Project Deliverable	8

Requirements	8

Constrains	9

Proposed Solution	9

1.4	Naming conventions and definitions	9

2.0	Project management Plane	9

2.1	Project Organization	9

2.2	Software Process Model	10

2.3	Roles and Responsibilities	10

2.4	Tools and techniques	10

2.5	Project Tasks	10

2.5.n.	Task Description	10

2.5.n.	Deliverables and Milestones	10

2.5.n.	Resources needed (Skills, HW and SW)	10

2.5.n.	Dependencies and Constraints	11

2.6	Assigning Team Members to Tasks	11

2.7	Project Schedule (Grant diagram)	11

2.8	Monitoring, Reporting, and Controlling	12

2.9	Risk Analysis and Plans	12

2.10	Local and Global Impact of the Proposed Solution	13

3.0	Feasibility Study	13

3.1	Technical Feasibility	13

3.2	Operational Feasibility	14

3.3	Economic Feasibility	14

3.4	Schedule Feasibility	17

3.5	Legal feasibility	18

4.0	Software Requirements Specifications (SRS)	18

4.1	System Stakeholders and Requirements Sources	18

4.2	User Requirement Definition	20

4.3	System Functional Requirement Specification (you can use user stories and requirements scenarios)	20

4.4	Non-Functional Requirements (you must ensure that your requirements can be tested)	22

4.5	Data Requirements	24

5.0	Analysis and Design	25

5.1	Use case Diagrams	25

5.2	Textual Description for Each Use Case	25

5.3	Activity diagram	31

5.4	Sequence diagram	31

5.5	class diagram	34

5.6	database design	34

5.7	Architecture design	36

5.8	Classes and Component Design	37

5.9	Graphical User Interface Design	37

6.0	User Manual	40

7.0	Implementation	43

8.0	References	45

# Table of Figure

Figure 1 Roles & Responsibilities	10

Figure 2 Grant chart	13

Figure 3 questionnaire	20

Figure 4 questionnaire -	20

Figure 5: use case diagram	26

Figure 6: activity diagram	32

Figure 7:sign up sequence diagram	32

Figure 8: log in sequence diagram	33

Figure 9: view content sequence diagram	33

Figure 10: join chat sequence diagram	34

Figure 11 Classdiagram	35

Figure 12 firebase authentication	36

Figure 13 firebase firestore data	36

Figure 14 architecture design	37

Figure 15 component design	38

Figure 16  home screen design	39

Figure 17 welcome screen design	39

Figure 18 event  screen design	40

Figure 19 chat screen design	40

Figure 20: welcome screen	41

Figure 21: log in screen	41

Figure 22: sign up screen	41

Figure 23: home page	42

Figure 24: event screen	42

Figure 25: add button	42

Figure 26  home screen implementation	44

Figure 27  welcome screen implementation	44

Figure 28 chat screen implementation	45

Figure 29event screen implementation	45

# List of Tables

Table 1 Expenses Development Registration	15

Table 2 personnel Development Costs	15

Table 3 Hardware and Software Development Costs	15

Table 4 Cost-benefit Analysis - Hardware and Software Operating Costs	16

Table 5 Project Tangible Benefits	16

Table 6 Total of Development and Operating Cost	16

Table 7 Playback Analysis	17

Table 8 Project Schedule	18

Table 9 user Requirement	21

Table 10  non-functional requirement	24

Table 11:sign up description	27

Table 12:log in description	28

Table 13: join chats description	29

Table 14:join trip description table	29

Table 15:add  place description table	30

Table 16: search trip description	31

# Introduction

## Project Overview

Being in love with adventure and experience new places are a passion for millions of people around the world. Having fun, meeting new people, trying new dishes, climbing, meeting different cultures, learning, traveling to escape reality, traveling to relax, traveling for humility, all of these reasons could make people would like to spend their money on traveling! It's our job to offer for them a safe planned journey, so we are here giving you our application to pick and choice the place you would like to go to!

## Purpose of the project

### Background

Most people love to travel around the world to see nature and meditate, create memories and explore new places, therefore there are people who like to travel as group whom share the same interests and favorite places.  In this project, we will have an application that includes individuals who want to go to a certain area or town by providing them with the time, prices, people who are interested to join, not to mention the chat to interact with people all that in an organized and safe way.

### Problem Definition

One of the problems facing travel lovers is their inability to credibly discover distinctive places nominated by others, in addition to not finding suitable companions to go with them and to secure safe travel requirements. In this application, you will find the solution to these problems.

### Issues

Here are a number of issues:

- The ability to cancel the booking will cost the company if many users cancel … because the plan will fly with few travelers.

- Uncontrolled plan as mentioned in description of booking due to the unpredictable weather conditions.

- Canceling the flight before short period of time is not allowed and the money not return back.

- Leak in number of travels for all country due to the ability of company to make a plan is limited with the most visited countries.

### Objectives

- The application helps book trips with a group of people and create new experiences.

- Give details about the trip before booking which increase users satisfied.

- Maintain a high level of security and privacy for the customer and the application.

- User friendly and easy to use application.

## Scope of the Work and Project Deliverable

### Requirements

Product teams will manage multiple types of requirements that are important to stakeholders:

- Identify most requested places to target.

- Multiple languages ​​support to deal with different customer cultures for chats .

- The application should be maintainable according to the changes in payment way and customer needs.

- The application should be user friendly, they need only 1 hour of training to use without any errors.

- The user shall be able to see all available trips to book in one of them.

- The application must be secure (data about users, trips and flights must be confidential).

- The pages of this app must load within 5 seconds.

- The application must be available 14/January 2.

- Regularly change the users’ interface to accommodate changing offers.

- Check users' information and block them after 5 attempts to enter wrong data.

### Constrains

Here are some of the constrains:

- Lack of team experience with Mobil Application.

- We’re Limited with three months’ deadline due mid of January.

- Software costs must be between $35,000 to $60,000.

- We’re required to use the waterfall process.

### Proposed Solution

Versatile apps are portion of the travel and tourism industry and 2023 will be a huge year for the travel portable app advancement. As the utilization and infiltration of versatile are at an all-time tall, this empowers travel industry proprietors and versatile app advancement companies to construct apps with the most recent patterns or advances. A few vital highlights like travel arranging, settlement booking, cab, and ticket booking, finding seeing and so on are created by versatile app advancement companies to provide multi-benefits for clients and travel companies. It offers speedier and solid administrations to the end-user and we are the one who give travel app advancement administrations for Android and iOS stages that benefits travel business.

## Naming conventions and definitions

#### Conventions: Snake Case (word files, txt files naming), camel Case(programming)

- Acronyms:

ROI (return on investment)

NPV (net present value)

- Definition:

ROI: calculation of the monetary value of an investment versus its cost.

NPV: present value of the cash flows at the required rate of return of your project compared to your initial investment,

# Project management Plane

## Project Organization

Dealing with Multidivisional Type.

Figure 1 project organization

## Software Process Model

We will be using the waterfall process model due to the client request even though the Incremental model is the best choice ability to obtain feedback from experts and clients on the application and fix mistakes immediately.  It is easier, cheaper, and safer to make changes when using the incremental model. Therefore, providing the clients and customers with exactly what they want.

## Roles and Responsibilities

the projects manager: Ghaliah Samer,

roles: The Project Manager is responsible for the planning, procurement, execution and completion of a project. The project manager is in charge of the entire project and handles everything involved, such as the project scope, managing the project team, as well as the resources assigned to the project

Figure 2 Roles & Responsibilities

## Tools and techniques

## Project Tasks

- Requirement (4 weeks)

- Design (2weeks)

- Implementation (4weeks)

- Validation (1week)

- Evaluation (1week)

# Task Description

Requirement:

Gathering data & Looking for relative Resources(4days),

Project planning and structuring (2Week),

the feasibility study (3days),

Document software requirements (3 days).

Questioner (4 days).

Design:

Design software architecture (1Week),

Design database(4days),

Create The System models(3days)

Implementation:

GUI Implementation(2Week),

Database Implementation(2Week).

Validation: fix issues in the released patches (1Week).

Evaluation: test the system (1Week).

# Deliverables and Milestones

Document is the output of the requirement, software architecture is the output of Design, initial software is the output of implementation but Since the system used is Waterfall, the whole project will be delivered after its completion, according to the agreement, on January 14th.

As for Milestone There will be Two Milestones the first on 19th November 2022, the second is on 3rd December 2022

# Resources needed (Skills, HW and SW)

- Skills: object oriented programming skills, problem solving skills, Work under pressure, Mathematical aptitude, Excellent organizational and time management skills.

- Hardware: Server, Laptops, Mobiles ,4 Gb of available RAM ,250GB of free disk space to check out the code and an extra 150GB to build it.

- Software: DBMS Client Software, DBMS Server Software, android studio, Firebase, lucid chart, Adobe Photoshop.

# Dependencies and Constraints

- Dependencies: We’re working on “Finish to Start” type each task depends on the task before,

- Constraints:

Cost: The project should be with total budget 45,070 including development cost and operating cost

Delivery time: The software should be ready for download and operation as agreed on January 14th. Others time

## Assigning Team Members to Tasks

Requirement:

Gathering data & Looking for relative Resources(4days), (Ghaliah)

Project planning and structuring (2Week), (Lara) (yara)

the feasibility study (3days), (Ghaliah)

Document software requirements (3 days). (yara) (Lara)

Questioner (4 days). (Lana)

Design:

Design software architecture (1Week), (Besan), (Ghaliah)

Design database(4days), (Besan), (Ghaliah)

Create The System models(3days) (Besan), (Ghaliah)

Implementation:

GUI Implementation(2Week), (Besan), (Ghaliah)

Database Implementation(2Week). (Lana)

Validation: fix issues in the released patches (1Week). (Lara)

Evaluation: test the system (1Week). (Lana)

## Project Schedule (Gant diagram & pert diagram)

This project will take three months to be released, So The project’s schedule is:

- 1st Milestone date is on 19th November 2022.

- 2nd Milestone is on 3rd December 2022.

- Submission of the final version is on the 14th January 2023.

Schedule in Grant chart:

Figure 3 Grant chart

Figure 4 pert diagram

## Monitoring, Reporting, and Controlling

Using the Grant as monitoring techniques.

weekly progress Reporting addition to a Status Reports through team meetings.

milestones to Track project’s cost and deadline to assure that the project is on the right path to achieving the expected result.

## Risk Analysis and Plans

We have some risks that will face us while developing the software program and we have insert a table include the risks and their probabilities and effects on travel software as coming:

| Risk | Probability | Effects |
| --- | --- | --- |
| Changes to requirements that require major design rework is not easy if proposed. | Moderate | Serious |
| The time required to develop the software is little. | High | Serious |
| Required training for staff is not available. | Moderate | Tolerable |
| The rate of defect repair is underestimated. | Moderate | Tolerable |
| The size of the software may be bigger than expected. | Moderate | Serious |
| Code generated by code generation tools is inefficient. | Moderate | Insignificant |
| The database used in the system has many information which will make high request from client on server. | Moderate | Serious |

We have some plans and strategies to reduce the risks and other to minimize them:

| Risk | Strategy |
| --- | --- |
| Staff training | Trying to organize some courses training to the staff leaded by local high experiment employee or by specialize company. |
| Software size | Increase the time of working in each day as extra time to accomplish more processes to ensure deliver the software on time. |
| High Database size | Use high powerful server able to deal with big data connected to high database performance. |
| Underestimated development time | Investigate buying-in components; investigate use of a program generator. |
| Requirements changes | Derive traceability information to assess requirements change impact; maximize information hiding in the design. |

## Local and Global Impact of the Proposed Solution

Solutions that mention in the plan will impact on our environment software development in many way such a as:

- Our team will have more experience in software development also will give more comfortable getting the job done.

- Enable extra time system will able the employee to work and make more money.

- Powerful server will give the software system more sustainable for use in longer years and flexibility.

# Feasibility Study

## Technical Feasibility

The resources and technologies that the application needs are:

Programmers who are proficient in Flutter framework and Firebase.

A suitable integrated development environment (IDE).

The application is convenient and user-friendly and does not need any additional training for the users.

In conclusion, Travelers application is technically feasible.

## Operational Feasibility

There is no specific problem, but the project's goal is to help travelers choose a destination and travel there with a group of individuals in a comfortable and safe manner, while also allowing them to become acquainted with and communicate with members of the group.

## Economic Feasibility

development Cost

- Expenses

Table 1 Expenses Development Registration

| Smalltalk Training registration | (JD 1500/Client ) | 6,000 JD |
| --- | --- | --- |

- Personnel:

Table 2 personnel Development Costs

|  | employee | Cost per hour | Total hours | Total cost per hour |
| --- | --- | --- | --- | --- |
| 1 | System analysts | 15 | 400 | 6,000 JD |
| 2 | System administration | 19 | 20 | 380 JD |
| 3 | programmer | 23 | 300 | 6,900 JD |
| 4 | GUI Designer | 20 | 200 | 4,000 JD |
| 5 | Telecommunication Specialist | 25 | 50 | 1,250 JD |
| 6 | Database Specialist | 22 | 20 | 440 JD |
| Total = 18,970 JD |  |  |  |  |

- New Hardware & Software:

Table 3 Hardware and Software Development Costs

| Hardware | Costs |
| --- | --- |
| Development Server | 6,200 JD |
| Storage Device (hard disk, Ram ) | 300JD |
| Software(adobe Photoshop, Firebase ) | 2,500JD |
| Server Software (OS, misc.) | 800 JD |
| DBMS Server Software | 3,500 JD |
| DBMS Client Software (400 per client) | 2,800 JD |
| Total = 16,100 JD |  |

Total Development Cost =41,070

Operating Cost

Table 4 Cost-benefit Analysis - Hardware and Software Operating Costs

| Name | Cost |
| --- | --- |
| Hosting server | 300 JD |
| Programmer | 2,000 JD |
| System Update and Enhancements | 1,000 JD |
| Device Maintenance | 700 JD |
| Total = 4,000 JD |  |

- Tangible benefits: year (1-5)

Table 5 Project Tangible Benefits

| Tangible Benefit (1-5) Years | Cost |
| --- | --- |
| Cost Reduction (reduce spending) | 1,500 JD |
| Increased Revenue | 2,500 JD |
| Increased Flexibility | 3,000 JD |
| Total = 7,000 JD |  |

- Intangible Benefits:

- Improve user satisfaction.

- Good reputation and image.

- decreases in the amount of employee time needed to complete specific tasks.

Payback Analysis

Table 6 Total of Development and Operating Cost

| Year | Development costs | Operating Costs | Total |
| --- | --- | --- | --- |
| Year 0 | 41,070 | 0 | 41,070 |
| Year 1 | 0 | 6,000 | 6,000 |
| Year 2 | 0 | 6,500 | 6,500 |
| Year 3 | 0 | 4,000 | 4,000 |
| Year 4 | 0 | 3,750 | 3,750 |
| Year 5 | 0 | 5,300 | 5,300 |

Table 7 Playback Analysis

| Year | Costs | Benefits | Discount Factor Rate (12%) | Accumulated |  | NPV Total |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Cost | Benefits |  |
| Year 0 | 41,070 | 0 | 0.89 | 36,552.3 | 0 | -36,552.3 |
| Year 1 | 6,000 | 5,000 | 0.79 | 4,740 | 3,950 | -790.0 |
| Year 2 | 10,500 | 25,000 | 0.71 | 7,455 | 17,750 | 10,295.0 |
| Year 3 | 4,000 | 36,000 | 0.63 | 2,520 | 22,680 | 20,160.0 |
| Year 4 | 3,750 | 55,000 | 0.56 | 2,100 | 30,800 | 28,700.0 |
| Year 5 | 5,300 | 64,000 | 0.5 | 2,650 | 32,000 | 29,350.0 |
| SUM ∑ | 70,620 | 185,000 | --- |  |  |  |

Since the present value of accumulated benefits in the third year of operation (17,750) exceeds the present value of the accumulated costs (7,455), this project has payback period of slightly less than five (5) years.

- Payback Year = The third Year

- Lifetime ROI = (estimated lifetime benefits - estimated lifetime costs) / estimated lifetime cost     = (185,000 – 70,620) /70,620

= 1.619654

- Annual ROI = Lifetime ROI / Lifetime of The System

= 1.619654/5

= 0.323931

- Net Present Value = Total Present value of benefits – Total Present value of costs

=32,000-2,650= 29,350.0

## Schedule Feasibility

Table 8 Project Schedule

| Tasks | Description | Start Time | End Time | Duration | Dependency |
| --- | --- | --- | --- | --- | --- |
| T1 | Gathering data & Looking for relative Resources | 20/10/2022 | 24/10/22022 | 4 Days | None |
| T2 | Project planning and structuring | 24/10/2022 | 7/11/2022 | 2 Week | T1 |
| T3 | the feasibility study | 8/11/2022 | 10/11/2022 | 3 Days | T1&T2 |
| T4 | Questioner | 11/11/2022 | 13/11/2022 | 3 Days | none |
| T5 | Document software requirements | 14/11/2022 | 17/11/2022 | 3 Days | T3,T4 |
| First Milestone 19th November 2022 |  |  |  |  |  |
| T6 | Design software architecture and GUI | 20/11/2022 | 33/12/2022 | 2 Week | T5 |
| T7 | Design database | 20/11/2022 | 27/11/2022 | 1 week | T5,T6 |
| T8 | Create The System models | 30/11/2022 | 2/12/2022 | 3 Days | T5,T6 |
| Second Milestone 3rd December 2022 |  |  |  |  |  |
| T9 | GUI Implementation | 4/12/2022 | 31/12/2023 | 4 Weeks | T6,T8 |
| T10 | Database Implementation | 3/12/2022 | 23/12/2023 | 3Weeks | T7,T9 |
| T11 | fix issues in the released patches | 1/1/2023 | 7/1/2023 | 1 Week | T9,T10 |
| T12 | Test the system | 8/1/2023 | 13/1/2023 | 6 days | T5,T9,T10,T11 |
| Submission of latest version 14th January 2023 |  |  |  |  |  |

## Legal feasibility

proposed project confirms the legal and ethical requirement and the proposed system is completely fine with the legal and ethical terms. However, there’s some point that needs to be clarified:

- The development team Own the rights of The Source Code, in addition to that any new feature will be considered as a new version that has its cost.

- Dealing with any other company during the process or any leakage of the code leads to us to press legal charges.

# Software Requirements Specifications (SRS)

## System Stakeholders and Requirements Sources

Stakeholders:

System manager, IT staff(developers), Adventurers.

Requirements sources:

Observation: The direct approaches of interviewing and questionnaires provide valuable user feedback based on the questions asked of them.

User observation is helpful in assisting the analyst by getting a full grasp of how the user interacts with the system.

Brainstorming: a method design teams use to generate ideas to solve clearly defined design problems.

Questionnaire: is a research instrument that consists of a set of questions or other types of prompts that aims to collect information from a respondent.

Figure 5 questionnaire

Figure 6 questionnaire -

## User Requirement Definition

Table 9 user Requirement

| Requirement .No | Description |
| --- | --- |
| 1 | Users create account to log in. |
| 2 | Employees should be able to view the costumers’ requests. |
| 3 | Users should be able to add new trip. |
| 4 | Users can search any distinction they want go to |
| 5 | Users should be able to see the recent event in specific destination |
| 6 | Users can access the app through devices any time, any place and should be connected to the internet. |
| 7 | User can join chat with other users . |

## System Functional Requirement Specification (you can use user stories and requirements scenarios)

1.view contents:

  - when opening the application will has the ability to show the home page of the app that will contain the guidelines buttons.

  - if you are not logged in and pressed the reservations then the app will show you that you have to login to show your reservations

  - if you pressed the event the app will show the table of the next week to next and you can see their details like time and cost for 1 traveler and the airport and the destination country  … etc.

  - if you pressed the national travels the app will show the table of the day to end of this week and you can see their details like time and cost for (1 traveler ) and the destination province  and places (contains tourist places) … etc.

2.login system:

- Enter the app firstly … it will open the home page by default .

- On the right corner in this page there is an login button, click on it to go to login page.

- Enter your email and password and check the re-captcha button.

- Click “Sign in” button. it might take a few minutes until the system validates User-ID and password from database of server.

- if the system doesn’t sign in successfully due to incorrect information, the pop-up message  “invalid username or password “ will appear  and the user will r-enter them again. If the user enter incorrect information more than three times an alert will send to his email on system and the account will lock for 3 hours or if user click on the validation email the delivered in email.

- If the previous fields were entered correctly , the home page will be opened and new session will start.

3.logout system:

- If the user wants to logout from system it he will access the logout button in the right corner of any page in the system.

- If pressed, a pop up message from the system will appear to confirm the logout, if confirmed, the session will destroyed.

- if not, the system will return to the last page before clicking on the button.

4. View event:

- If the employee wants to show the request, he must go to the request page(work zone) to show all request came to the website.

- Request page will displayed and all request will be showed with all it’s details such as : the date, the desired country to travel, cost of trip, username, accept button, deny button, show details bar to show all related details,.

- If the employee chooses accept request it will be added to accepted request page and the app will send a message to user that his request accpeted  .

- If the employee chooses deny it will disappears and the app will send a message to user that his request denied.

- If the employee chooses show details the request will appear with more details and like user email, phone number, time with hours and more details, also with accept and deny buttons.

5.update info:

- In home page of users account, there will be account button with man icon.

- When pressed, it will open all info of user, and in every input will be a edit button.

- From update button can change any info user want taking into consideration that the app will ask for password of user.

6.Search technique:

- In home page of users account, there will be a search bar.

- If user click on it, a keyboard opens and user can write the name of destination country.

- After that when user write a country name it will search for all country that contain this country in even destination or location on the route with briefly  details of the trips like time of it and it’s cost…etc.

7. join chats

- In home page of users account, there will be a chat icon.

- If user click on it, users join a chat room.

- After that when user write a message all users can see it and interact with each others.

## Non-Functional Requirements (you must ensure that your requirements can be tested)

  - Performance Requirements

Table 10  non-functional requirement

| property | Description |
| --- | --- |
| speed | the application should be as fast as possible to achieve the purpose the app won’t take more than 5 seconds to load the pages |
| size | 40.17MB |
| Ease of use | The time frame should include all human and system's processes. In addition, it should be easy for the user to learn how to use the application. It will take the users 3 hours training to use the app ,a 10 minute quiz with a score out of 10 about the icons ,buttons will get a an average of 8.5 |
| Reliability | extent which it works as and when needed the system should be back within 2 hours in case of crash and |
| Efficiency | the users must be able to access the services which are provided by the system at any time The application should get information at any time; and should be able to retrieve it at the same time without delay the system should provide the admin full access 24/7 therefor in case anything happen a backup user call will be received with one of the technical team within 1 hour |
| Portability: | the system must be compatible with various popular operating system the system can be used in web ,Android and iOS devices and will be responsive |

  - Dependability Requirements

- Software should not cause physical or economic damage in the event of system failure.

- The app should be able to retrieve information whenever it is needed and should be able to do so simultaneously and without delay. Also, it will be used whenever it is needed.

  - Security Requirements

- It shall be ensured that the system provided is secure against unauthorized access.

- All users shall be able to log-on to the system using a “User-Id” and “password”

- The app shall have the ability to restrict access to anyone that failed 3 attempt in logging in the system.

- An email shall be sent for authentication purposes.

  - Usability Requirements

The application should be easy to understand by anyone, easy to access, having a good error handling, effective navigation and good UI

  - Operational and Environmental Requirements

the app will work with devices that use API version 29 and higher .

  - Maintainability Requirements

The mean time to restore the system (MTTRS) following a system failure must not be greater than 10 minutes. MTTRS includes all corrective maintenance time and delay time. Mean preventative maintenance time: The mean preventative maintenance time on applying routine plug-in updates to the RQ Website shall be less than 30 minutes every 2 weeks.

## Data Requirements

Ensures that data produced and consumed satisfies business objectives, is understood by all relevant stakeholders, and meets the needs of the business processes that create and use the data.

It is not uncommon for an IT project team to quickly design a database during software development, without reference to business terms, data standards (names, metadata, allowed values, ranges, lengths, etc.), or quality rules. Organizations are much better served by ensuring that selection of and specifications for data used to satisfy business objectives, are prioritized, validated by stakeholders, and well documented through a repeatable process.

Data requirements definition establishes the process used to identify, prioritize, precisely formulate, and validate the data needed to achieve business objectives. When documenting data requirements, data should be referenced in business language, reusing approved standard business terms if available. If business terms have not yet been standardized and approved for the data within scope, the data requirements process provides the occasion to develop them. For patient demographic data, governance should be engaged in validating data requirements, with representation from supplying and consuming business areas across the lifecycle to ensure that their requirements are met.

# Analysis and Design

## Use case Diagrams

Figure 7: use case diagram

## Textual Description for Each Use Case

- Sign up:

Initial assumption:

The application is not loaded on user’s device before.

Normal:

The user opens Google play then types for “iTravel” in search place, chooses the application by clicking on the install icon. Each user should fill his data (email, password, and password confirmation). If you entered the valid data in fields then send it to database to check it to storage it in it, that gives a message to users’ successful registration and give them authorization then take the user to profile page.

What can go wrong:

If the user enter a password consists of less than six characters then the password is invalid.

If the user used not correct email.

Table 11:sign up description

| Sign up |  |
| --- | --- |
| Actors | Trip Participants, trip organizer |
| Description | Allow users to create their own account in “iTravel”, they have to use valid password and email the password must consists of 6 letters or higher, the email must be exist. |
| Data | Unique new email and password for the user. |
| Precondition | The Application must be available in app store and installed in users’ devices. |
| Post condition | Users sign in information must be saved in database. And give the user an authentication so he can log into the app. |
| Response | User account information saved in database. |

- Log in:

Initial assumption:

The user already has an account saved in database and has the application downloaded on his device.

Normal:

The user opens “iTravel”, chooses logging by clicking on the log in icon. The user should fill his stored data (email, and password). If he entered the correct data in fields then send it to database to check it, then he could be in his home page.

What can go wrong:

If the user enter a wrong password or email he could not reach his home page .

If the user forget his password he could not get his account again .

Table 12:log in description

| Log in |  |
| --- | --- |
| Actors | Trip Participants, trip organizer |
| Description | The users enter their own information in “iTravel”, they must use the same information that they used when they sign up. Then authenticity. |
| Data | Users’ email and password |
| Precondition | The account is already existing. And check his accessibility. |
| Post condition | Enter the user to home page with correct role. |
| Response | User get application ready to use . |

- View content:

Initial assumption:

The user has successfully log in in his account.

Normal:

The user can see the home page and can do several activities within.

What can go wrong:

The home page not loaded for user.

- Join the chats:

Initial assumption:

The user already has signed in his account and viewed home page correctly.

Normal:

The user clicks “chats” icon, then he can talk to all other users in the app.

What can go wrong:

If the user does not connect to an internet network the messages sending fails.

Table 13: join chats description

| Join the chats |  |
| --- | --- |
| Actors | Trip Participants, trip organizer |
| Description | Each user can send and receive messages with knowing email of sender. |
| Data | The users communicate with each other as text messages. |
| Precondition | The user has an account and signed in. |
| Postcondition | Make a link between users to get to each other. |
| Response | Chat room available for user. |

- Join the trip:

Initial assumption:

The user already has signed in his account and viewed home page correctly. And there are available coming trips.

Normal:

The user opens “iTravel”, clicking event icon to view available trips the click on +  in the event he interested on  to be a participant on it.

Table 14:join trip description table

| Join trips |  |
| --- | --- |
| Actors | Trip Participants. |
| Description | Join the event that he wants to go and enjoy with other people on it |
| Data | The date of event and the participants |
| Precondition | Log in . |
| Postcondition | The number of interested people is increased by one . |
| Response | The data of participant reach for trip organizer. |

- Add place

Initial assumption:

The user already has an account saved in database and has the application downloaded on his device.

Normal:

The user opens “iTravel”, clicking on event if the users want to organize new trip he click on add button that let him to make it .

What can go wrong:

the page could not load .

Table 15:add  place description table

| Add place |  |
| --- | --- |
| Actors | Trip organizer |
| Description | The users enter information about his trip (place ,date) , then publish the event to all other users. |
| Data | Trip information , user that would like to join. |
| Precondition | Users logged in. Internet connection . |
| Postcondition | Publish the new trip for other users . |
| Response | New event added |

- Search trips :

Initial assumption:

The user already has an account and log in without issues

Normal:

The user opens “iTravel”, click on search panel and type the place name that he want to search for available coming event in it. Maybe users want to organize trip and search to check there is no conflict or to join.

What can go wrong:

No results shown.

Table 16: search trip description

| Search trip |  |
| --- | --- |
| Actors | Trip Participants, trip organizer |
| Description | The user type in search panel the place name that he want to know for available coming event in it. |
| Data | Place name or date. |
| Response | All result is shown for user. |

## Activity diagram

Figure 8: activity diagram

## Sequence diagram

Figure 9:sign up sequence diagram

Figure 10: log in sequence diagram

Figure 11: view content sequence diagram

Figure 12: join chat sequence diagram

## class diagram

Figure 13 Class diagram

## database design

Since we used a no SQL database server (firebase)

Figure 14 firebase authentication

Figure 15 firebase firestore data

## Architecture design

Figure 16 architecture design

## Classes and Component Design

Figure 17 component design

## Graphical User Interface Design

Figure 19 welcome screen design

Figure 18  home screen design

Figure 21 chat screen design

Figure 20 event  screen design

# User Manual

This is where the user can log in to start using the application if the user already has an account.

Figure 22: welcome screen

If the user doesn't have an account, the user should press the register button and the password must be at least six characters

Figure 23: log in screen

Figure 24: sign up screen

Figure 25: home page

when you press this button, you will go to a website have an information about the Tourist cities on wide

After logging in, the home page will appear where the user is allowed to find  destinations of the trips

Figure 26: event screen

Figure 27: add button

For communication between travelers

Go to the home page

View the event information

You can add new trip (to be the organizer

Send data to server to be viewed in the chat

# Implementation

Figure 28  home screen implementation

Figure 29  welcome screen implementation

Figure 31event screen implementation

Figure 30 chat screen implementation

# References

- https://creately.com/

- https://app.diagrams.net/

- https://www.figma.com/

- https://www.google.com/

- https://www.wikipedia.org/

- https://innovate.ieee.org/ieee-software-engineering-standards/